## Slide 1
Design and Development of a Medical Equipment Asset Management and Decision-Support System for Yekatit 12 Hospital
ABEL ZEREABRUK UGR/2672/14
ABIGIYA CHINA UGR/9769/14
BEAMLAK FEKADU UGR/2356/14
ELDANA ABIY UGR/6935/14
FITSUM FESEHA UGR/4940/14
YODIT ALMAW UGR/6368/14
By:
Advisor: Mr. Wubshet Shimels
School of Biomedical Engineering
CTBE
AAU
May, 2026
Progress Update

## Slide 2
Medical Equipment Asset Management & Decision-Support System
What this progress report covers
A concise summary of our project status.
1. Proposal alignment
What the thesis promised and why it matters for Yekatit 12.
2. Built prototype
System architecture, modules, analytics, and decision support.
3. Demonstration
Short walkthrough of the working system and main screens.
4. Remaining work
Real data, evaluation, adoption features, and advisor decisions.
Our prototype is no longer just a record system. It is becoming a hospital-level operational and decision-support platform.
1
Notes: Set expectations: this is progress status and decision-making support, not a full final defense.

## Slide 3
Medical Equipment Asset Management & Decision-Support System
Project framing: the problem and contribution
The system is motivated by fragmented equipment records, reactive maintenance, and limited decision support.
Current challenge
Equipment records may exist in paper, Excel, or fragmented systems. Maintenance becomes reactive and engineers lack a single action-oriented view.
Proposed response
A hospital-level web platform covering inventory, maintenance, PM, calibration, logistics, training, disposal, reports, and dashboards.
Thesis contribution
Move beyond documentation by converting operational data into reliability, risk, readiness, and replacement-priority outputs along with additional unique features.
We are building a hospital-level prototype that makes equipment management more useful for everyday biomedical engineering decisions.
2
Notes: Emphasize the implementation gap: records exist, but routine decisions still need prioritization, visibility, and usability.

## Slide 4
Medical Equipment Asset Management & Decision-Support System
What the proposal committed us to build
The promised scope combines equipment lifecycle management with analytical decision support.
Inventory
Maintenance
+ Work Orders
Preventive
Maintenance
Calibration
Spare Parts
+ Logistics
Training
Disposal
Reporting
Dashboards
Decision-support indicators promised
MTBF
MTTR
Availability
PM Compliance
FMEA / RPN
Replacement Priority
Success criterion: not only storing equipment information, but producing practical outputs that help prioritize limited BME time and resources.
3
Notes: Use this to reassure the advisor that the current implementation is aligned with the original proposal scope.

## Slide 5
Medical Equipment Asset Management & Decision-Support System
Implementation snapshot: where the prototype stands
Current status across the main workstreams.
Built foundation
Next.js App Router, React UI, TypeScript services, Supabase authentication, PostgreSQL schema, role-based security.
Operational workflows
Equipment registry, maintenance requests/work orders, PM, calibration, spare parts/logistics, procurement, training, disposal.
Decision layer
Analytics tables, reliability metrics, risk scores, recommendation flags, health scores, readiness, and triage snapshots.
Progress status
Core application structure
DONE
MEMIS-style module alignment
DONE
Unified decision interface
PARTIAL
Offline technician workflow
FOUNDATION
Real Yekatit 12 data migration
NEXT
Evaluation with BMEs
NEXT
4
Notes: Be honest: the foundation and many modules exist; the remaining work is polish, real data, and evaluation.

## Slide 6
Medical Equipment Asset Management & Decision-Support System
System architecture built so far
A layered full-stack architecture with Supabase as database, auth, and security backbone.
Frontend
Next.js + React
Services
TypeScript
Backend/Data
Supabase
Database
PostgreSQL
Outputs
Dashboards
Why this architecture fits
Fast web dashboard development, reusable UI, and fewer moving backend parts for a student prototype.
Why Supabase/PostgreSQL
Relational data, auth, row-level security, SQL functions/views, and realistic deployment path.
Why TypeScript services
Keeps data access centralized and gives safer contracts between UI, logic, and database.
5
Notes: Modern tooling was used to implement a structured architecture, and you can explain the layers.

## Slide 7
Medical Equipment Asset Management & Decision-Support System
Module progress map
The system now covers the full hospital equipment lifecycle at prototype level.
Module
Current implementation focus
Status
Equipment registry
Asset data, category, department, status, condition
Built
Maintenance + work orders
Requests, assignment, execution, closure, repair logs
Built
PM + calibration
Scheduling, completion records, compliance tracking
Built / expanding
Spare parts + logistics
Receipt, issue, stock movement, reorder visibility
Built / expanding
Training + disposal
Training records and disposal workflow support
Built / expanding
Analytics + decision support
Reliability, risk, PM compliance, health, triage, readiness
Built / needs UI polish
AI / QR / offline
Copilot route and offline foundation; QR and full offline flow next
Planned + foundation
6
Notes: This is a quick advisor scan. It shows the project is broad, but also makes the partial areas visible instead of hiding them.

## Slide 8
Medical Equipment Asset Management & Decision-Support System
Decision-support layer
The value is converting routine logs into ranked, explainable engineering priorities.
Equipment
records
Maintenance
logs
PM / Calibration
records
Risk + reliability
metrics
Decision
snapshots
Action
priority
Reliability
MTBF, MTTR, availability, downtime, failure count.
Risk
FMEA/RPN: severity × occurrence × detectability.
Compliance
PM compliance: completed tasks over scheduled tasks.
Prioritization
Health score, readiness, workload, replacement rank.
The remaining design question is how to present these outputs in one unified “Engineer Command Center.”
7
Notes: Make this the scientific contribution slide. The formulas are explicit and explainable, not black box.

## Slide 9
Medical Equipment Asset Management & Decision-Support System
Relationship to MEMIS
MEMIS provides the national workflow basis; our prototype adds hospital-level usability and decision support.
MEMIS baseline
Registration, requesting, reporting, dashboards, logistics, settings, users, and helpdesk-style workflows across the health system.
Our hospital-level extension
Same lifecycle language, but focused on Yekatit 12 workflow, faster daily use, and richer engineering analytics.
Added adoption strategy
Insightful analytics, AI support, QR scanning, offline logging, and training videos reduce friction for BMEs.
The adoption problem is not only technical. The system must be useful enough that engineers choose to keep records complete during real work while having low barrier to use.
8
Notes: This slide is important for the advisor because it answers: why another system if MEMIS exists?

## Slide 10
System Demonstration
Short walkthrough
1
Dashboard / status view
2
Equipment registry + asset detail
3
Maintenance request + work order
4
Analytics / decision-support outputs
5
AI copilot / offline foundation
The foundation exists; the next step is real data, polished decision UI, and evaluation.
9
Notes: Keep demo controlled. Do not click randomly. Prepare the exact route order and close tabs before the meeting.

## Slide 11
Medical Equipment Asset Management & Decision-Support System
Remaining work
The remaining work is clear and mostly about real-world validation, usability, and adoption.
1. Real data migration
Replace seed/demo data with Yekatit 12 records from paper logs, Excel sheets, and existing files; clean and map fields.
2. Analytics UI polish
Make outputs more actionable: top risks, overdue PM, repeated failures, workload, downtime, suggested next action.
3. Adoption features
QR scanner, offline logging/sync, AI Copilot, and embedded training videos to reduce daily friction.
4. Thesis evaluation
Usability testing with BMEs, performance/responsiveness checks, analytics verification, satisfaction survey, comparison with MEMIS.
5. Documentation and final report
Complete methodology, results, limitations, screenshots, system description, and implementation/evaluation evidence.
10
Notes: Show that you know what remains. Do not overpromise; present it as planned work with advisor guidance needed.

## Slide 12
Thank You!